Claim Eligibility Check

Implementation Approach Document

Project: claim-validator (Python Library)

Module: Eligibility Verification Module (MVP)

Date: February 27, 2026

Version: 1.0

Status: Ready for Implementation

# Table of Contents

[Executive Summary](#1-executive-summary)

[Problem Statement](#2-problem-statement)

[Solution Overview](#3-solution-overview)

[High-Level Architecture](#4-high-level-architecture)

[Eligibility Check Flow — Step by Step](#5-eligibility-check-flow--step-by-step)

[Data Models](#6-data-models)

[Phase 1: Rule-Based Validation (Offline)](#7-phase-1-rule-based-validation-offline)

[Phase 2: Clearinghouse Integration (Stedi API)](#8-phase-2-clearinghouse-integration-stedi-api)

[Phase 3: AI-Powered Interpretation (Optional)](#9-phase-3-ai-powered-interpretation-optional)

[HIPAA De-Identification](#10-hipaa-de-identification)

[API Design & Usage Examples](#11-api-design--usage-examples)

[Error Handling Strategy](#12-error-handling-strategy)

[Security & Compliance](#13-security--compliance)

[Technology Stack](#14-technology-stack)

[Implementation Phases & Timeline](#15-implementation-phases--timeline)

[Key Design Decisions](#16-key-design-decisions)

[Glossary](#17-glossary)

# 1. Executive Summary

We are building an Eligibility Verification Module that extends our existing claim-validator Python library. This module allows healthcare developers to verify patient insurance eligibility before submitting claims, reducing denial rates caused by eligibility issues.

Our approach uses a three-phase pipeline:

| Phase | What It Does | Requires Network? | Cost |
| --- | --- | --- | --- |
| Phase 1 | Rule-based request validation (catch bad data early) | No (offline) | Free |
| Phase 2 | Submit to clearinghouse (Stedi), get real-time eligibility response | Yes (Stedi API) | ~$0.15/check |
| Phase 3 | AI interprets the complex response into plain English | Yes (LLM API) | ~$0.01-0.05/check |

Key value proposition: Catch 90%+ of data quality issues in Phase 1 (free, offline) before spending money on clearinghouse calls in Phase 2, then use AI to make the complex eligibility response human-readable in Phase 3.

# 2. Problem Statement

## The Eligibility Denial Problem

22% of claim denials are caused by eligibility and coverage issues

This translates to $500K–$2M+ annual revenue loss per healthcare provider

Manual eligibility verification is slow, error-prone, and requires X12 EDI expertise

Most denials are preventable with upfront eligibility checks

## Why Existing Solutions Fall Short

| Gap | Description |
| --- | --- |
| No Python library | No open-source Python library combines eligibility models + clearinghouse + AI |
| X12 complexity | Raw 270/271 EDI transactions require deep domain expertise to interpret |
| Wasted API costs | Bad requests (wrong NPI, invalid payer ID) still incur clearinghouse fees |
| PHI exposure | Many solutions send raw patient data to cloud LLMs without de-identification |

## What We Solve

We provide a single Python function call that:

Validates request data offline (catches errors for free)

Submits to the clearinghouse only if data is clean

Parses the complex response into structured Python objects

Optionally uses AI to generate a human-readable summary

Never sends raw PHI to any external AI service

# 3. Solution Overview

## How It Fits Into the Existing Library

claim-validator (existing)

├── validate()              ← Claim validation (already built)

│   ├── Rule-based validators (8 validators, offline)

│   ├── AI validators (3 validators, optional)

│   ├── De-identification pipeline

│   └── Multi-provider LLM support

│

└── check_eligibility()     ← Eligibility verification (NEW - what we're building)

├── Rule-based request validators (NEW)

├── Stedi clearinghouse client (NEW)

├── 271 response parser (NEW)

├── AI interpretation (NEW, reuses existing LLM layer)

└── De-identification (extends existing)

## What We Reuse vs. What We Build New

| Component | Status | Notes |
| --- | --- | --- |
| Pydantic model patterns | Reuse | Same `frozen=True`, `strict=False` pattern |
| Validator base class | Reuse | Same `BaseValidator` ABC |
| LLM abstraction layer | Reuse | Same `BaseLLMClient` + 3 providers |
| De-identification | Extend | Add eligibility-specific fields |
| Configuration system | Extend | Add Stedi credentials |
| Eligibility data models | **New** | `EligibilityRequest`, `EligibilityResponse`, etc. |
| Rule-based request validators | **New** | 6 validators specific to eligibility |
| Stedi API client | **New** | HTTP client for Stedi JSON API |
| 271 response parser | **New** | Parse Stedi JSON to structured models |
| AI interpretation validator | **New** | LLM-based eligibility summary |
| `check_eligibility()` API | **New** | Top-level entry point |

# 4. High-Level Architecture

## System Architecture Diagram

┌─────────────────────────────────────────────────────────────────────┐

│                        Developer's Application                      │

│                                                                     │

│   from claim_validator import check_eligibility                     │

│   result = check_eligibility(request_data, stedi_api_key="...")     │

└─────────────────────┬───────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│                  check_eligibility() Entry Point                    │

│                                                                     │

│   1. Parse input (dict → EligibilityRequest model)                 │

│   2. Load configuration                                            │

│   3. Build eligibility pipeline                                    │

│   4. Execute pipeline                                              │

│   5. Return EligibilityResult                                      │

└─────────────────────┬───────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────┐

│                    Eligibility Pipeline                             │

│                                                                     │

│   ┌──────────────┐   ┌──────────────┐   ┌──────────────────────┐  │

│   │   PHASE 1    │──▶│   PHASE 2    │──▶│      PHASE 3         │  │

│   │  Rule-Based  │   │ Clearinghouse│   │  AI Interpretation   │  │

│   │  (Offline)   │   │ (Stedi API)  │   │  (LLM - Optional)   │  │

│   └──────────────┘   └──────────────┘   └──────────────────────┘  │

│         │                    │                      │              │

│    No network          HTTPS/TLS            De-identified         │

│    No cost             ~$0.15/call          data only             │

│    < 50ms              < 3 seconds          < 5 seconds           │

└─────────────────────────────────────────────────────────────────────┘

## Component Interaction Diagram

┌──────────┐     ┌──────────────┐     ┌───────────────┐     ┌──────────┐

│ Developer│────▶│check_         │────▶│ Eligibility   │────▶│ Result   │

│ App      │     │eligibility() │     │ Pipeline      │     │ Object   │

└──────────┘     └──────┬───────┘     └───────┬───────┘     └──────────┘

│                     │

┌──────▼───────┐      ┌──────▼───────┐

│ Eligibility  │      │ Validator    │

│ Request      │      │ Registry     │

│ Model        │      │              │

└──────────────┘      └──────┬───────┘

│

┌─────────────────────┼──────────────────────┐

│                     │                      │

┌──────▼───────┐     ┌───────▼──────┐     ┌────────▼─────┐

│ Rule-Based   │     │ Stedi        │     │ AI           │

│ Validators   │     │ Client       │     │ Interpreter  │

│ (6 total)    │     │ (HTTP)       │     │ (LLM)        │

└──────────────┘     └───────┬──────┘     └────────┬─────┘

│                     │

┌──────▼───────┐     ┌──────▼───────┐

│ Stedi JSON   │     │ LLM Provider │

│ API (3,400+  │     │ (Anthropic/  │

│ payers)      │     │ OpenAI/Local)│

└──────────────┘     └──────────────┘

# 5. Eligibility Check Flow — Step by Step

## Complete Flow Diagram

START: Developer calls check_eligibility(request_data)

│

▼

┌─────────────────────────────────────┐

│ STEP 1: INPUT PARSING               │

│                                     │

│ Accept dict or EligibilityRequest   │

│ If dict → parse into model          │

│ If invalid → raise ValidationError  │

└───────────────┬─────────────────────┘

│

▼

┌─────────────────────────────────────┐

│ STEP 2: CONFIGURATION LOADING       │

│                                     │

│ Load settings from:                 │

│ - Function parameters               │

│ - Environment variables              │

│ - Default values                     │

│ Determine: Stedi key, AI config     │

└───────────────┬─────────────────────┘

│

▼

┌─────────────────────────────────────┐

│ STEP 3: BUILD PIPELINE              │

│                                     │

│ Register validators:                │

│ - 6 rule-based validators            │

│ - Stedi client (if key provided)     │

│ - AI interpreter (if AI configured)  │

└───────────────┬─────────────────────┘

│

▼

╔═════════════════════════════════════╗

║ PHASE 1: RULE-BASED VALIDATION     ║

║ (All offline, no network, free)    ║

╠═════════════════════════════════════╣

║                                     ║

║ Validator 1: NPI Validation          ║

║ ├─ 10-digit numeric format          ║

║ ├─ Luhn check-digit algorithm        ║

║ └─ Provider/billing NPI present      ║

║                                     ║

║ Validator 2: Payer ID Validation     ║

║ ├─ Payer ID format check             ║

║ ├─ Known payer lookup                ║

║ └─ Stedi payer mapping               ║

║                                     ║

║ Validator 3: Subscriber Demographics ║

║ ├─ Subscriber ID present + valid     ║

║ ├─ Patient name present              ║

║ ├─ Date of birth valid (not future)  ║

║ └─ Gender code valid                 ║

║                                     ║

║ Validator 4: Service Type Codes      ║

║ ├─ Valid ASC X12 service type code   ║

║ └─ Standard code set compliance      ║

║                                     ║

║ Validator 5: Date Range Validation   ║

║ ├─ Service date not in far past      ║

║ ├─ Service date not in far future    ║

║ └─ Date range logical (from < to)    ║

║                                     ║

║ Validator 6: Request Completeness    ║

║ ├─ All required fields present       ║

║ ├─ Minimum field lengths met         ║

║ └─ No placeholder/dummy values       ║

║                                     ║

╚═══════════════╦═════════════════════╝

║

▼

┌───────────────┐

│ Has Errors?   │

└───┬───────┬───┘

YES      NO

│       │

▼       ▼

┌───────────┐  ┌─────────────────────────┐

│ Check:    │  │ Proceed to Phase 2      │

│ skip on   │  └────────────┬────────────┘

│ error?    │               │

└──┬────┬───┘               │

YES   NO                  │

│     │                  │

│     └──────────────────┤

▼                        ▼

┌─────────┐  ╔════════════════════════════════════════╗

│ Return  │  ║ STEP 4: DE-IDENTIFICATION              ║

│ early   │  ║ (Before any external API call)         ║

│ with    │  ╠════════════════════════════════════════╣

│ findings│  ║                                        ║

└─────────┘  ║ Strip 18 HIPAA identifiers:            ║

║ ✗ Patient name → removed                ║

║ ✗ Date of birth → year only             ║

║ ✗ SSN → removed                         ║

║ ✗ Member/subscriber ID → removed        ║

║ ✗ Address → removed                     ║

║ ✗ Phone/email → removed                 ║

║ ✗ Account numbers → removed             ║

║                                        ║

║ Retain for processing:                  ║

║ ✓ NPI (public registry data)            ║

║ ✓ Payer ID (not PHI)                    ║

║ ✓ Service type codes                    ║

║ ✓ Age (capped at 90)                    ║

║ ✓ Gender                                ║

╚════════════════╦═══════════════════════╝

║

▼

╔═════════════════════════════════════════════════════╗

║ PHASE 2: CLEARINGHOUSE (Stedi JSON API)            ║

║ (Network call, ~$0.15 per check)                   ║

╠═════════════════════════════════════════════════════╣

║                                                     ║

║ STEP 5: BUILD 270 REQUEST                           ║

║ ├─ Map EligibilityRequest → Stedi JSON format       ║

║ ├─ Add service type codes                           ║

║ └─ Include provider/subscriber details              ║

║                                                     ║

║ STEP 6: SUBMIT TO STEDI                             ║

║ ├─ POST to Stedi Eligibility API                    ║

║ ├─ HTTPS/TLS 1.2+ encrypted                        ║

║ ├─ Timeout: 30 seconds (configurable)               ║

║ └─ Retry on transient failures (max 2 retries)      ║

║                                                     ║

║ STEP 7: RECEIVE 271 RESPONSE                        ║

║ ├─ Stedi returns JSON (not raw X12)                 ║

║ ├─ Contains: coverage status, benefits,              ║

║ │   copay, coinsurance, deductible amounts           ║

║ └─ May contain rejection/AAA error segments          ║

║                                                     ║

║ STEP 8: PARSE RESPONSE                              ║

║ ├─ Map Stedi JSON → EligibilityResponse model       ║

║ ├─ Extract coverage status (active/inactive)         ║

║ ├─ Extract benefit details per service type          ║

║ ├─ Parse copay/coinsurance/deductible amounts        ║

║ ├─ Identify coverage date ranges                     ║

║ └─ Capture any error/rejection reasons               ║

║                                                     ║

╚═══════════════════════╦═════════════════════════════╝

║

▼

┌───────────────┐

│ AI configured?│

└───┬───────┬───┘

NO      YES

│       │

│       ▼

│  ╔════════════════════════════════════════════╗

│  ║ PHASE 3: AI INTERPRETATION (Optional)     ║

│  ║ (LLM call, ~$0.01-0.05 per check)        ║

│  ╠════════════════════════════════════════════╣

│  ║                                            ║

│  ║ STEP 9: PREPARE AI INPUT                   ║

│  ║ ├─ De-identified eligibility data only     ║

│  ║ ├─ Structured 271 response data            ║

│  ║ └─ No raw PHI ever sent to LLM             ║

│  ║                                            ║

│  ║ STEP 10: LLM ANALYSIS                      ║

│  ║ ├─ Send to configured provider:            ║

│  ║ │   - Anthropic (Claude)                   ║

│  ║ │   - OpenAI (GPT)                         ║

│  ║ │   - Local/self-hosted (Ollama, vLLM)     ║

│  ║ ├─ Prompt includes:                        ║

│  ║ │   - Parsed eligibility response           ║

│  ║ │   - Service types requested               ║

│  ║ │   - Coverage/benefit details              ║

│  ║ └─ Response: structured JSON + text summary ║

│  ║                                            ║

│  ║ STEP 11: GENERATE SUMMARY                   ║

│  ║ ├─ Plain English coverage explanation        ║

│  ║ ├─ Patient responsibility estimates         ║

│  ║ ├─ Coverage limitations/exclusions          ║

│  ║ ├─ Prior authorization requirements         ║

│  ║ └─ Recommended next steps                   ║

│  ║                                            ║

│  ╚══════════════╦═════════════════════════════╝

│                 ║

└────────┬────────┘

▼

╔════════════════════════════════════════════╗

║ STEP 12: ASSEMBLE RESULT                   ║

╠════════════════════════════════════════════╣

║                                            ║

║  EligibilityResult                         ║

║  ├─ .eligible      → True/False/None       ║

║  ├─ .response      → Structured 271 data   ║

║  ├─ .findings      → All validation issues ║

║  ├─ .ai_summary    → Plain English summary ║

║  ├─ .raw_response  → Raw Stedi JSON        ║

║  ├─ .passed        → Rule validation OK?   ║

║  ├─ .errors        → Error-level findings  ║

║  └─ .warnings      → Warning-level findings║

║                                            ║

╚════════════════════════════════════════════╝

│

▼

END: Return to developer

# 6. Data Models

## Input Model: EligibilityRequest

This is what the developer provides to check eligibility.

EligibilityRequest

├── provider_npi: str               # Provider's NPI (10-digit)

├── provider_organization: str      # Provider organization name

├── provider_taxonomy: str | None   # Provider taxonomy code

├── payer_id: str                   # Insurance payer ID

├── subscriber_id: str              # Member/subscriber ID

├── patient_first_name: str         # Patient first name

├── patient_last_name: str          # Patient last name

├── patient_dob: str                # Date of birth (YYYY-MM-DD)

├── patient_gender: str             # M/F/U

├── relationship_to_subscriber: str # Self, Spouse, Child, Other

├── service_type_codes: list[str]   # What services to check (e.g., "30" = health plan)

├── service_date: str | None        # Date of service

└── service_date_end: str | None    # End date (for date ranges)

## Output Model: EligibilityResponse (parsed 271)

This is the structured data extracted from the clearinghouse response.

EligibilityResponse

├── status: str                     # active, inactive, unknown

├── subscriber_name: str            # Subscriber name from payer

├── payer_name: str                 # Insurance company name

├── plan_name: str | None           # Plan name

├── plan_number: str | None         # Plan/group number

├── coverage_start: str | None      # Coverage effective date

├── coverage_end: str | None        # Coverage termination date

├── benefits: list[BenefitInfo]     # List of benefits

└── errors: list[str]               # AAA rejection reasons

## Benefit Detail: BenefitInfo

BenefitInfo

├── service_type: str               # Service type description

├── service_type_code: str          # ASC X12 service type code

├── coverage_level: str             # Individual, Family

├── in_network: bool | None         # In-network flag

├── benefit_amount: float | None    # Dollar amount

├── benefit_percent: float | None   # Percentage (coinsurance)

├── time_qualifier: str | None      # Per visit, per year, etc.

├── authorization_required: bool    # Prior auth needed?

└── description: str | None         # Free-text description

## Result Model: EligibilityResult

This is what the developer receives back.

EligibilityResult

├── eligible: bool | None           # Overall eligibility determination

├── response: EligibilityResponse   # Structured 271 data

├── findings: list[Finding]         # All validation findings

├── ai_summary: str | None          # Human-readable summary (if AI enabled)

├── raw_response: dict              # Raw clearinghouse JSON

├── execution_time: float           # Total processing time (seconds)

├── phases: list[PhaseResult]       # Per-phase timing/results

│

│   (Convenience properties)

├── .passed → bool                  # True if no ERROR-level findings

├── .errors → list[Finding]         # Only ERROR severity

└── .warnings → list[Finding]       # Only WARNING severity

# 7. Phase 1: Rule-Based Validation (Offline)

## Purpose

Catch data quality issues before making any network calls. This saves money (no wasted clearinghouse fees), time (instant feedback), and ensures compliance (catches obvious errors early).

## Validators

| # | Validator | What It Checks | Example Error |
| --- | --- | --- | --- |
| 1 | **NPI Validator** | 10-digit format, Luhn check-digit, provider/billing NPI present | "NPI 123456789 fails Luhn check-digit validation" |
| 2 | **Payer ID Validator** | Payer ID format, known payer lookup, Stedi payer mapping | "Unknown payer ID 'XYZ'. Check Stedi payer list." |
| 3 | **Subscriber Demographics** | Subscriber ID format, patient name present, DOB valid, gender valid | "Patient DOB 2030-01-01 is in the future" |
| 4 | **Service Type Codes** | Valid ASC X12 service type code values | "Service type code '99' is not a valid X12 code" |
| 5 | **Date Range Validator** | Service date in reasonable range, from-date before to-date | "Service date is 400 days in the future" |
| 6 | **Request Completeness** | All required fields present, no placeholder values | "subscriber_id is required but missing" |

## How Validators Work (Pattern)

Each validator follows the same pattern established in the existing claim validation:

Input: EligibilityRequest model

│

▼

BaseValidator.validate(request) → ValidatorOutput

│

├─ Check each rule

├─ For each failure, create a Finding:

│   ├─ code: "INVALID_NPI_FORMAT"

│   ├─ message: "NPI must be 10 numeric digits"

│   ├─ severity: ERROR or WARNING

│   ├─ field_name: "provider_npi"

│   └─ suggestion: "Verify at NPI Registry"

│

└─ Return ValidatorOutput with all findings

## Finding Severity Levels

| Severity | Meaning | Pipeline Impact |
| --- | --- | --- |
| **ERROR** | Must fix before proceeding | Blocks Phase 2 (configurable) |
| **WARNING** | Potential issue, review recommended | Does not block Phase 2 |
| **INFO** | Informational note | Does not block Phase 2 |

# 8. Phase 2: Clearinghouse Integration (Stedi API)

## Why Stedi?

| Factor | Stedi | Alternative |
| --- | --- | --- |
| API Format | Modern JSON (no raw X12 parsing needed) | Most use raw X12 |
| Payer Coverage | 3,400+ payers | Varies |
| Pricing | ~$0.15 per eligibility check | $0.10–0.50 |
| Authentication | Simple API key | Often complex |
| Documentation | Excellent REST API docs | Varies |
| Response Format | Structured JSON | Raw X12 segments |

## Stedi Integration Flow

Step 1: Map our model → Stedi request format

┌─────────────────────────────┐      ┌──────────────────────────────┐

│ EligibilityRequest          │      │ Stedi JSON Request           │

│ ├─ provider_npi             │  ──▶ │ ├─ informationSource         │

│ ├─ payer_id                 │      │ │   └─ providerNPI           │

│ ├─ subscriber_id            │      │ ├─ informationReceiver       │

│ ├─ patient_dob              │      │ │   └─ payerID               │

│ ├─ service_type_codes       │      │ ├─ subscriber                │

│ └─ ...                      │      │ │   ├─ memberId              │

└─────────────────────────────┘      │ │   ├─ dateOfBirth           │

│ │   └─ ...                    │

│ └─ encounter                  │

│     └─ serviceTypeCodes       │

└──────────────────────────────┘

Step 2: POST to Stedi API

HTTP POST https://healthcare.stedi.com/2024-04-01/change/medicalnetwork/

eligibility/v3

Headers: Authorization: Bearer {stedi_api_key}

Body: Stedi JSON Request

Step 3: Receive Stedi response → Map to our model

┌──────────────────────────────┐      ┌─────────────────────────────┐

│ Stedi JSON Response          │      │ EligibilityResponse         │

│ ├─ planStatus                │  ──▶ │ ├─ status: "active"         │

│ ├─ subscriber                │      │ ├─ subscriber_name          │

│ ├─ payer                     │      │ ├─ payer_name               │

│ ├─ planInformation           │      │ ├─ plan_name                │

│ ├─ benefitsInformation[]     │      │ ├─ benefits: [BenefitInfo]  │

│ │   ├─ serviceTypes          │      │ │   ├─ copay: $30           │

│ │   ├─ benefitAmount         │      │ │   ├─ coinsurance: 20%     │

│ │   └─ authRequired          │      │ │   └─ auth_required: true  │

│ └─ errors[]                  │      │ └─ errors: []               │

└──────────────────────────────┘      └─────────────────────────────┘

## Error Scenarios

| Scenario | How We Handle It |
| --- | --- |
| Stedi API timeout | Return finding with CLEARINGHOUSE_TIMEOUT code, include partial data |
| Stedi returns error (AAA segment) | Parse error reason, return as finding + in response.errors |
| Invalid API key | Return finding with AUTH_ERROR code, suggest checking key |
| Network failure | Return finding with NETWORK_ERROR code, suggest retry |
| Patient not found | Return finding, set eligible=None, include payer error text |
| Coverage terminated | Parse termination date, set eligible=False, include in summary |

# 9. Phase 3: AI-Powered Interpretation (Optional)

## Why AI Interpretation?

Raw eligibility responses are complex and hard to understand:

Without AI (raw structured data):

benefits[0]: serviceType="Health Benefit Plan Coverage"

code="1" level="INDIVIDUAL"

inPlanNetwork="YES" benefitAmount=null

benefits[1]: serviceType="Health Benefit Plan Coverage"

code="A" level="INDIVIDUAL"

coinsurancePercent=20 timePeriod="CALENDAR_YEAR"

benefits[2]: serviceType="Professional (Physician) Visit"

code="B" level="INDIVIDUAL"

benefitAmount=30.00 timePeriod="VISIT"

...  (25+ more benefit entries)

With AI (human-readable summary):

"Patient has active coverage under Blue Cross PPO Plan.

For the requested office visit (CPT 99213):

- Copay: $30 per visit

- Coinsurance: 20% after deductible

- Remaining deductible: $450 of $1,500

- Prior authorization: NOT required

- Network status: In-network provider confirmed

Estimated patient responsibility: $30 copay + 20% of charges

above deductible."

## AI Flow

┌──────────────────────────┐

│ De-identified 271 data    │

│ (NO patient names,        │

│  NO DOB, NO member ID)    │

└────────────┬─────────────┘

│

▼

┌──────────────────────────┐

│ Build Prompt:             │

│                          │

│ "Given this eligibility   │

│  response for a [age]    │

│  year old [gender]        │

│  patient, requesting      │

│  [service types]:         │

│                          │

│  [structured 271 data]    │

│                          │

│  Provide:                 │

│  1. Coverage summary      │

│  2. Patient costs         │

│  3. Limitations           │

│  4. Auth requirements     │

│  5. Recommendations"      │

└────────────┬─────────────┘

│

▼

┌──────────────────────────┐

│ LLM Provider             │

│                          │

│ ┌─ Anthropic (Claude) ◄───── Recommended

│ ├─ OpenAI (GPT)          │

│ └─ Local (Ollama/vLLM)   │

└────────────┬─────────────┘

│

▼

┌──────────────────────────┐

│ Parse Response:           │

│                          │

│ Structured JSON:          │

│ ├─ eligible: true/false   │

│ ├─ summary: "text..."     │

│ ├─ copay: 30.00           │

│ ├─ coinsurance: 0.20      │

│ ├─ deductible_remaining   │

│ ├─ auth_required: false   │

│ └─ limitations: [...]     │

│                          │

│ + Plain text summary      │

└──────────────────────────┘

## LLM Provider Options

| Provider | Model | Cost/Check | Latency | Best For |
| --- | --- | --- | --- | --- |
| Anthropic | Claude Haiku | ~$0.01 | ~1-2s | Production (cost-effective) |
| Anthropic | Claude Sonnet | ~$0.03 | ~2-3s | Higher accuracy |
| OpenAI | GPT-4o-mini | ~$0.01 | ~1-2s | Production alternative |
| Local | Ollama (Llama 3) | Free | ~2-5s | Data sovereignty, no cloud |

# 10. HIPAA De-Identification

## Why De-Identification?

HIPAA requires that Protected Health Information (PHI) is not shared with unauthorized entities. When we send data to:

Stedi (clearinghouse): PHI is allowed — Stedi has a Business Associate Agreement (BAA)

LLM providers (AI): PHI must be stripped — no standard BAA for AI inference

## What Gets Stripped (18 HIPAA Identifiers)

BEFORE De-identification              AFTER De-identification

─────────────────────────             ─────────────────────────

patient_first_name: "John"            patient_first_name: [REMOVED]

patient_last_name: "Smith"            patient_last_name: [REMOVED]

patient_dob: "1985-03-15"             patient_age: 40 (year only → age)

subscriber_id: "ABC123456789"         subscriber_id: [REMOVED]

ssn: "123-45-6789"                    ssn: [REMOVED]

address: "123 Main St"               address: [REMOVED]

phone: "555-0123"                     phone: [REMOVED]

email: "john@example.com"            email: [REMOVED]

provider_npi: "1234567890"           provider_npi: "1234567890"  ✓ Kept

payer_id: "BCBS01"                   payer_id: "BCBS01"          ✓ Kept

service_type_codes: ["30"]           service_type_codes: ["30"]  ✓ Kept

patient_gender: "M"                  patient_gender: "M"         ✓ Kept

## De-Identification in the Pipeline

┌──────────────────┐     ┌──────────────────┐     ┌──────────────────┐

│ Phase 1           │     │ De-Identification │     │ Phase 2 & 3      │

│ (Rule-based)      │────▶│ Gate              │────▶│ (External APIs)  │

│                   │     │                   │     │                   │

│ Uses FULL data    │     │ Strips PHI        │     │ Uses DE-ID data  │

│ (all local,       │     │ Creates safe copy │     │ (Stedi gets full │

│  never leaves     │     │                   │     │  via BAA; LLM    │

│  the machine)     │     │                   │     │  gets de-id only)│

└──────────────────┘     └──────────────────┘     └──────────────────┘

# 11. API Design & Usage Examples

## Basic Usage (Rule-Based Only)

from claim_validator import check_eligibility

# Minimal example - rule validation only (no Stedi key = no clearinghouse)

result = check_eligibility({

"provider_npi": "1234567893",

"payer_id": "BCBS01",

"subscriber_id": "XYZ123456789",

"patient_first_name": "Jane",

"patient_last_name": "Doe",

"patient_dob": "1985-03-15",

"patient_gender": "F",

"service_type_codes": ["30"],  # Health plan coverage

})

print(result.passed)     # True if no errors in rule validation

print(result.findings)   # List of any validation issues found

## Full Usage (Rule-Based + Stedi + AI)

from claim_validator import check_eligibility

result = check_eligibility(

{

"provider_npi": "1234567893",

"provider_organization": "ABC Medical Group",

"payer_id": "BCBS01",

"subscriber_id": "XYZ123456789",

"patient_first_name": "Jane",

"patient_last_name": "Doe",

"patient_dob": "1985-03-15",

"patient_gender": "F",

"service_type_codes": ["30"],

"service_date": "2026-03-01",

},

stedi_api_key="key_live_...",

ai_config={

"provider": "anthropic",

"api_key": "sk-ant-...",

"model": "claude-haiku-4-5-20251001",

},

)

# Check overall eligibility

print(result.eligible)        # True, False, or None

print(result.passed)          # True if rule validation passed

# Access structured response

if result.response:

print(result.response.status)           # "active"

print(result.response.plan_name)        # "Blue Cross PPO"

for benefit in result.response.benefits:

print(f"  {benefit.service_type}: copay=${benefit.benefit_amount}")

# Read AI summary

if result.ai_summary:

print(result.ai_summary)

# "Patient has active coverage under Blue Cross PPO Plan.

#  Copay: $30 per visit. Coinsurance: 20% after deductible..."

# Check for issues

for finding in result.errors:

print(f"ERROR: {finding.message}")

for finding in result.warnings:

print(f"WARNING: {finding.message}")

## Integration Example (FastAPI)

from fastapi import FastAPI, HTTPException

from claim_validator import check_eligibility

app = FastAPI()

@app.post("/api/eligibility/check")

async def check_patient_eligibility(request: dict):

result = check_eligibility(

request,

stedi_api_key=settings.STEDI_API_KEY,

ai_config=settings.AI_CONFIG,

)

return {

"eligible": result.eligible,

"summary": result.ai_summary,

"errors": [f.message for f in result.errors],

"warnings": [f.message for f in result.warnings],

"benefits": [b.dict() for b in result.response.benefits]

if result.response else [],

}

## Installation Options

# Rule-based only (no network dependencies)

pip install claim-validator

# With Stedi clearinghouse integration

pip install claim-validator[stedi]

# With Stedi + Claude AI interpretation

pip install claim-validator[stedi,anthropic]

# With Stedi + OpenAI interpretation

pip install claim-validator[stedi,openai]

# Everything (all providers, server, etc.)

pip install claim-validator[all]

# 12. Error Handling Strategy

## Error Categories

┌──────────────────────────────────────────────────────────────────┐

│                    Error Handling Hierarchy                       │

├──────────────────────────────────────────────────────────────────┤

│                                                                  │

│  Validation Errors (expected - returned as Findings)             │

│  ├─ INVALID_NPI_FORMAT          → "NPI must be 10 digits"       │

│  ├─ UNKNOWN_PAYER               → "Payer ID not recognized"     │

│  ├─ MISSING_REQUIRED_FIELD      → "subscriber_id is required"   │

│  ├─ INVALID_DATE                → "DOB is in the future"        │

│  ├─ INVALID_SERVICE_TYPE        → "Code '99' not valid"         │

│  └─ PATIENT_NOT_FOUND           → "Payer returned no match"     │

│                                                                  │

│  Infrastructure Errors (returned as Findings, never crash)       │

│  ├─ CLEARINGHOUSE_TIMEOUT       → "Stedi did not respond"       │

│  ├─ CLEARINGHOUSE_ERROR         → "Stedi returned HTTP 500"     │

│  ├─ NETWORK_ERROR               → "Could not reach Stedi"       │

│  ├─ AI_PROVIDER_ERROR           → "LLM call failed"             │

│  └─ AI_PARSE_ERROR              → "Could not parse AI response" │

│                                                                  │

│  Configuration Errors (raised as exceptions - must fix)          │

│  ├─ ConfigurationError          → "Missing stedi_api_key"       │

│  └─ ConfigurationError          → "Unknown LLM provider 'xyz'" │

│                                                                  │

│  Input Errors (raised as exceptions - invalid input)             │

│  └─ pydantic.ValidationError    → "Invalid request format"      │

│                                                                  │

└──────────────────────────────────────────────────────────────────┘

## Key Principle: Validators Never Crash

Validation errors and infrastructure errors are always returned as Findings, never raised as exceptions. The pipeline always returns a result object. Only configuration and input errors raise exceptions (because the developer needs to fix their code, not their data).

# 13. Security & Compliance

## HIPAA Compliance Summary

| Requirement | How We Meet It |
| --- | --- |
| PHI Protection | De-identification strips all 18 HIPAA identifiers before AI calls |
| Minimum Necessary | Only clinical codes and non-PHI data sent to LLM |
| Clearinghouse BAA | Stedi operates under BAA for covered entities |
| Encryption in Transit | All external calls use HTTPS/TLS 1.2+ |
| No PHI in Logs | Findings reference field names, never field values |
| API Key Security | Environment variables only, never hardcoded or logged |
| No Telemetry | Zero undisclosed network calls from the library |
| Audit Trail | Every pipeline phase is timed and logged in result object |

## Security Architecture

┌────────────────────────────────────────────────────────────┐

│                     Developer's Server                      │

│                   (PHI boundary - FULL data)                │

│                                                            │

│  ┌─────────────┐    ┌──────────────┐    ┌──────────────┐  │

│  │ Rule-Based  │    │ De-ID Gate   │    │ API Clients  │  │

│  │ Validators  │    │              │    │              │  │

│  │ (local)     │───▶│ Strip PHI    │───▶│ Stedi/LLM    │  │

│  └─────────────┘    └──────────────┘    └──────┬───────┘  │

│                                                │          │

└────────────────────────────────────────────────┼──────────┘

│

HTTPS/TLS 1.2+     │

│

┌───────────────────────────────────────┤

│                                       │

▼                                       ▼

┌─────────────────┐                  ┌───────────────────┐

│ Stedi API       │                  │ LLM Provider      │

│ (BAA covered)   │                  │ (De-ID data only) │

│ Receives: PHI   │                  │ Receives: No PHI  │

│ allowed per BAA │                  │ (age, gender,     │

└─────────────────┘                  │  codes only)      │

└───────────────────┘

# 14. Technology Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Language | Python | 3.11+ | Core implementation |
| Data Models | Pydantic | v2 | Request/response validation, immutability |
| Configuration | pydantic-settings | v2 | Env var configuration |
| HTTP Client | httpx | >= 0.27 | Stedi API calls, LLM API calls |
| LLM (Option A) | anthropic SDK | latest | Claude integration |
| LLM (Option B) | openai SDK | latest | GPT integration |
| LLM (Option C) | httpx (direct) | >= 0.27 | Self-hosted LLM (Ollama, vLLM) |
| Testing | pytest | >= 8.0 | Unit and integration tests |
| Type Checking | mypy | strict | Full type safety |
| Linting | ruff | latest | Code quality |
| Build | hatchling | latest | Package building |
| Versioning | hatch-vcs | latest | Git-tag-based versions |

# 15. Implementation Phases & Timeline

## Phase Breakdown

WEEK 1-2: Foundation

├─ [1] Eligibility data models (EligibilityRequest, EligibilityResponse,

│      BenefitInfo, CoverageInfo, EligibilityResult)

├─ [2] Configuration extension (add Stedi settings to ClaimValidatorSettings)

└─ [3] Base eligibility pipeline structure

WEEK 3-4: Rule-Based Validators

├─ [4] NPI Validator (reuse existing + eligibility-specific checks)

├─ [5] Payer ID Validator (format + known payer lookup)

├─ [6] Subscriber Demographics Validator

├─ [7] Service Type Code Validator

├─ [8] Date Range Validator

└─ [9] Request Completeness Validator

WEEK 4-5: Clearinghouse Integration

├─ [10] BaseClearinghouseClient ABC

├─ [11] StediClient implementation (request mapping, submission, response parsing)

├─ [12] 271 response parser (Stedi JSON → EligibilityResponse model)

└─ [13] Error handling (timeouts, rejections, network failures)

WEEK 5-6: AI Interpretation

├─ [14] Eligibility de-identification (extend ClaimDeidentifier)

├─ [15] AI interpretation validator (prompt design, response parsing)

└─ [16] Multi-provider support (Anthropic, OpenAI, local)

WEEK 6-7: Integration & API

├─ [17] check_eligibility() top-level API function

├─ [18] Eligibility pipeline orchestrator (3-phase)

├─ [19] CLI extension (claim-validator eligibility command)

└─ [20] REST API extension (/eligibility/check endpoint)

WEEK 7-8: Quality & Documentation

├─ [21] Unit tests (90%+ coverage target)

├─ [22] Integration tests (mock Stedi, mock LLM)

├─ [23] De-identification verification tests

├─ [24] Documentation (quickstart, API reference)

└─ [25] End-to-end demo script

## Risk Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Stedi API changes | High | Abstract behind `BaseClearinghouseClient` interface |
| LLM response quality | Medium | Structured JSON output + regex fallback parsing |
| PHI leakage | Critical | Mandatory de-id gate, type-driven enforcement, test suite |
| Performance (LLM latency) | Medium | AI phase optional, async support in v1.1 |

# 16. Key Design Decisions

| # | Decision | Rationale |
| --- | --- | --- |
| D1 | Three-phase pipeline (rule → clearinghouse → AI) | Catches errors cheaply before expensive calls |
| D2 | Stedi as primary clearinghouse | Best JSON API, 3,400+ payers, good docs |
| D3 | AI interpretation optional | Not all users want/need AI; keeps core lightweight |
| D4 | De-identification mandatory before AI | HIPAA compliance, zero-trust PHI approach |
| D5 | Same validator pattern as claim validation | Consistent architecture, reuse base classes |
| D6 | Pydantic frozen models | Immutability prevents accidental data mutation |
| D7 | `BaseClearinghouseClient` ABC | Future-proofs for Waystar, ClaimMD, etc. |
| D8 | Multi-LLM provider support | Flexibility: cloud (Claude, GPT) or self-hosted (Ollama) |
| D9 | Findings over exceptions | Validation issues are expected; only config errors throw |
| D10 | Optional dependency extras | `pip install claim-validator[stedi,anthropic]` — pay for what you use |

# 17. Glossary

| Term | Definition |
| --- | --- |
| **270** | EDI eligibility inquiry transaction (request) |
| **271** | EDI eligibility response transaction (response) |
| **AAA** | Request validation error segment in X12 EDI |
| **ASC X12** | Accredited Standards Committee X12 — EDI standard for healthcare |
| **BAA** | Business Associate Agreement — HIPAA requirement for data sharing |
| **Clearinghouse** | Intermediary that routes eligibility checks to payers |
| **CMS-1500** | Standard paper claim form for professional services |
| **Copay** | Fixed dollar amount patient pays per visit |
| **Coinsurance** | Percentage of costs patient pays after deductible |
| **Deductible** | Amount patient pays before insurance covers costs |
| **De-identification** | Removing personally identifiable information per HIPAA Safe Harbor |
| **EDI** | Electronic Data Interchange — healthcare transaction standard |
| **Finding** | A single validation issue (error, warning, or info) |
| **HIPAA** | Health Insurance Portability and Accountability Act |
| **LLM** | Large Language Model (AI) — Claude, GPT, Llama, etc. |
| **NPI** | National Provider Identifier — 10-digit provider ID |
| **Payer** | Insurance company (e.g., Blue Cross, Aetna, United) |
| **PHI** | Protected Health Information — HIPAA-regulated patient data |
| **Pipeline** | Sequence of validation phases executed in order |
| **Stedi** | Cloud clearinghouse providing modern JSON APIs for healthcare EDI |
| **Subscriber** | Person who holds the insurance policy |
| **Validator** | Component that checks one aspect of the data and returns findings |

This document describes the implementation approach for the Claim Eligibility Check module of the claim-validator library. For the full PRD, architecture decisions, and epic/story breakdown, see the `_bmad-output/planning-artifacts/` directory.

— End of Document —